PROJECT BRIEF

KDNA QuickLaunch

Cross-Platform Adaptive Application Launcher

Inspired by Quicksilver for Mac

Version 1.0  |  April 2026  |  KDNA

# How to Use This Document

This document is both the full technical specification and the build execution guide. It is designed to be loaded into your Claude Code repository so that Claude Code reads it at the start of every session.

Starting any session:

Open a new conversation in your Claude Code project and paste the prompt for the relevant session from Section 9. Claude Code will read this document from the repository for full context.

Ending any session:

Ask Claude Code to update the Current Build Status section (Section 8) to reflect what was completed, any deviations from the brief, and which session is next.

Each session is independently testable. Do not start the next session until you have verified the current one works as described in its acceptance checklist.

# 1. Project Overview

## 1.1 What Is This?

KDNA QuickLaunch is a lightweight, cross-platform application launcher inspired by Quicksilver for Mac. The core concept is simple: press a hotkey, type one or two characters, and the app you want is right there. Select it, and those characters become YOUR shortcut for that app from now on.

The app learns your personal abbreviations over time. Type 'ps' and select Photoshop once, and 'ps' will always show Photoshop first from that point forward. Type 'v' and pick VS Code, and 'v' becomes your instant shortcut. The more you use it, the faster it gets, because it adapts to how YOU think about your apps, not how they are named.

It runs silently in the system tray and appears instantly when you press a global hotkey. You type a few characters, the results list narrows in real time with your trained shortcuts taking priority, and you press Enter to launch. The entire interaction takes under two seconds.

## 1.2 Core Interaction Model

This is the fundamental mechanic that makes QuickLaunch different from a generic search bar:

1. User presses the global hotkey (e.g. Ctrl+Space). The launcher window appears.

2. User types one or two characters (e.g. 'f').

3. A results list appears showing matching apps, files, and actions, ranked by a combination of fuzzy match relevance and learned usage data.

4. User selects an item from the list (arrow keys + Enter, or click).

5. That item launches, AND the app records that this abbreviation ('f') maps to this item (e.g. Figma).

6. Next time the user types 'f', Figma appears at the top immediately, because the app has learned the association.

7. Over time, each user builds up a personal vocabulary of one or two character shortcuts that launch things instantly.

The learning is per-abbreviation, not global. Typing 'f' might always mean Figma, while 'fi' might mean Finder/File Explorer, and 'fo' might mean Photoshop (if the user trained it that way). The system respects whatever associations the user builds.

## 1.3 Why Build It?

- Quicksilver is Mac-only. There is no single, clean, cross-platform equivalent that works identically on Windows, Mac, and Linux.

- Existing alternatives (Alfred, Raycast) are also Mac-only or locked behind paid tiers for core features.

- Windows alternatives (PowerToys Run, Wox, Flow Launcher) are Windows-only and often bloated.

- A personal tool that works on every machine you touch, with a consistent UI and adaptive behaviour.

## 1.4 Target Platforms

- Windows 10/11

- macOS 12+ (Intel and Apple Silicon)

- Linux (Ubuntu/Debian-based, with AppImage for others)

# 2. Technology Stack

| Component | Technology & Rationale |
| --- | --- |
| Framework | Electron, mature ecosystem, consistent cross-platform rendering, Node.js for system access |
| Frontend | React + TypeScript (strict mode) |
| Build Tool | electron-vite (fast HMR, clean React + TS integration) |
| Styling | Tailwind CSS |
| State | Zustand (lightweight, minimal boilerplate) |
| Fuzzy Search | Fuse.js (client-side fuzzy matching with configurable thresholds) |
| Math Parsing | mathjs (calculator feature) |
| Data Storage | electron-store (JSON persistence for settings and learned shortcuts) |
| Packaging | electron-builder (cross-platform: .exe, .dmg, .AppImage) |
| Global Hotkey | Electron globalShortcut API |

## 2.1 Why Electron Over Tauri?

Tauri would produce a smaller binary (~10MB vs ~100MB), but Electron is the better fit here:

- The entire stack stays in JavaScript/TypeScript. No Rust knowledge required for Claude Code sessions or future maintenance.

- Electron's Node.js integration gives direct filesystem access for app indexing and file search without writing native bindings.

- The globalShortcut and Tray APIs are battle-tested for always-running utility apps.

- Consistent rendering across platforms (no cross-browser quirks from differing native WebViews).

- If binary size becomes a concern later, the React frontend is framework-agnostic and could migrate to Tauri.

# 3. Adaptive Learning System

This is the most important feature of the app. Everything else is infrastructure to support this core mechanic.

## 3.1 How It Works

The app maintains a learned shortcuts database (JSON file via electron-store) that maps abbreviation strings to item identifiers with usage counts and timestamps.

Data structure:

{

"shortcuts": {

"p": [

{ "itemId": "app:photoshop", "count": 47, "lastUsed": "2026-04-15T10:30:00Z" }

],

"ps": [

{ "itemId": "app:photoshop", "count": 12, "lastUsed": "2026-04-15T09:00:00Z" }

],

"v": [

{ "itemId": "app:vscode", "count": 89, "lastUsed": "2026-04-15T10:45:00Z" }

],

"f": [

{ "itemId": "app:figma", "count": 23, "lastUsed": "2026-04-14T16:00:00Z" },

{ "itemId": "app:firefox", "count": 5, "lastUsed": "2026-04-10T12:00:00Z" }

]

}

}

Each abbreviation key holds an array of candidates sorted by count. The top candidate is the 'trained' shortcut. If the user starts selecting a different item for that abbreviation, the new item's count grows until it overtakes the old one.

## 3.2 Ranking Algorithm

When the user types characters into the search bar, results are ranked using a blended score:

- Learned shortcut match (60%): If the typed text matches a learned abbreviation, the top candidate gets a score of 1.0, second gets 0.5, third gets 0.25, etc. No match = 0.

- Fuzzy match relevance (25%): Fuse.js score normalised to 0-1. Handles partial name matching, abbreviations, and typos.

- Global usage frequency (10%): Total launch count across all abbreviations, normalised against the most-launched item.

- Recency (5%): Exponential decay based on hours since last launch.

Final score = (shortcut x 0.6) + (fuzzy x 0.25) + (frequency x 0.1) + (recency x 0.05)

## 3.3 Learning Behaviour

- Every time the user selects an item, the app records the association between the current search text and the selected item.

- If the user types 'f' and selects Firefox, but later types 'f' and selects Figma several times, Figma will eventually overtake Firefox because its count will be higher.

- The system never deletes old associations automatically. Counts determine priority.

- Users can manually clear or reset learned shortcuts from the Settings panel.

- The shortcuts database is backed up daily with a rolling 7-day backup window.

## 3.4 First-Run Experience

On first launch with no learned shortcuts, the app falls back entirely to fuzzy search + alphabetical ordering. It works immediately as a standard launcher, and the adaptive behaviour builds up naturally through usage. No onboarding or training step is required.

# 4. Core Features (MVP)

## 4.1 Global Hotkey Activation

- Default hotkey: Ctrl+Space (Windows/Linux), Cmd+Space (Mac)

- Fully configurable in settings (captured via key-capture input field)

- Shows/hides a floating, always-on-top, frameless window centred on the active monitor

- Pressing Escape or clicking outside dismisses the window and clears the search text

- Window appears within 100ms of hotkey press (pre-created and hidden, not created on demand)

## 4.2 Search Bar + Results UI

- Single text input, large and prominent, auto-focused when the window appears

- Results list appears below as soon as at least one character is typed

- Max 8 visible results at a time, scrollable if more exist

- Each result: icon (32x32), name, subtitle (path/description), type badge (App, File, Calc, Web, System)

- Keyboard nav: Arrow Up/Down to select, Enter to launch, wrapping at edges

- Selected item has a visible accent bar and background highlight

## 4.3 Application Indexer

Automatically indexes installed applications per platform:

  - Windows: Start Menu shortcuts (.lnk files), Program Files directories

  - macOS: /Applications, ~/Applications, Homebrew Cask apps

  - Linux: .desktop files in standard XDG data directories

- Extracts application name and icon for display

- Re-indexes every 30 minutes (configurable) and on manual trigger

- Indexing runs on a background thread to avoid blocking UI

## 4.4 File Search

- Quick access to recently opened files (OS recent files list where available)

- Optional user-configured directories to index (e.g. ~/Documents, ~/Projects)

- File results show name, path, type icon, and last modified date

- Selecting a file opens it with the system default application

## 4.5 Built-in Actions

- Calculator: Type a maths expression (e.g. '2+2', 'sqrt(144)'). Result appears inline. Enter copies result to clipboard.

- Web Search: Prefix with '?' to open default browser with search (e.g. '?weather sydney'). Configurable search engine.

- System Commands: 'lock', 'sleep', 'restart', 'shutdown', 'empty trash'. Platform-specific implementation.

## 4.6 Clipboard History

- Monitors clipboard every 500ms, stores last 50 text entries (configurable)

- Accessed by typing 'clip' in the search bar

- Selecting an entry copies it back to clipboard

- Not persisted across app restarts (memory only)

## 4.7 Settings Panel

- Accessible via tray icon or typing 'settings' in the launcher

- Separate standard Electron window, not the floating launcher

- Sections: General, Appearance, Search, Hotkeys, Shortcuts, About

- Shortcuts section: view all learned abbreviations with counts, delete individual entries or clear all

- All settings changes take effect immediately

# 5. Future Features (Post-MVP)

Not part of the initial build. Planned for later:

- Plugin/extension system for custom actions and integrations

- Workflow/macro support (chain multiple actions into a single shortcut)

- Browser bookmark indexing (Chrome, Firefox, Edge, Arc)

- Snippet manager (store and paste frequently used text blocks)

- Window management commands (snap, resize, switch desktops)

- SSH/remote connection launcher

- Custom visual themes and UI skins

- Import/export learned shortcuts for syncing between machines

# 6. UI/UX Design Specification

## 6.1 Launcher Window

| Property | Value |
| --- | --- |
| Width | 680px |
| Height | Dynamic: input + (results x 52px), max ~520px |
| Position | Centred horizontally, ~25% from top of active monitor |
| Frame | Frameless, 12px border-radius |
| Shadow | 0 8px 32px rgba(0,0,0,0.3) |
| Bg (Dark) | #1E1E2E at 95% opacity |
| Bg (Light) | #FFFFFF at 95% opacity |
| Show Anim | Fade + scale 0.96>1.0, 120ms ease-out |
| Hide Anim | Fade + scale 1.0>0.96, 80ms ease-in |

## 6.2 Search Input

| Property | Value |
| --- | --- |
| Height | 56px |
| Font | Inter, system-ui, sans-serif, 20px, weight 400 |
| Placeholder | 'Type to launch...' in muted colour |
| Icon | Search magnifying glass, 20px, left-aligned, muted |
| Border | None. 1px bottom divider separating input from results |
| Padding | 0 20px horizontal, vertically centred |

## 6.3 Result Items

| Property | Value |
| --- | --- |
| Item Height | 52px |
| Icon | 32x32px, left-aligned, 16px margin |
| Title | 15px, weight 500, primary text |
| Subtitle | 12px, weight 400, muted (path or description) |
| Type Badge | Pill, 10px, muted bg, right-aligned |
| Shortcut Pin | Small star/pin icon next to name if trained shortcut |
| Selected | 3px left accent bar, bg highlight 15% opacity |
| Hover | Subtle bg shift, pointer cursor |
| Keyboard | Arrow Up/Down, wraps at edges |

## 6.4 Theme CSS Variables

| Variable | Dark | Light |
| --- | --- | --- |
| --bg-primary | #1E1E2E | #FFFFFF |
| --bg-surface | #2A2A3C | #F5F5F5 |
| --text-primary | #E0E0E0 | #1A1A1A |
| --text-muted | #888888 | #999999 |
| --accent | #5B9BD5 | #2E75B6 |
| --selected-bg | rgba(91,155,213,0.15) | rgba(46,117,182,0.10) |
| --divider | rgba(255,255,255,0.08) | rgba(0,0,0,0.08) |
| --badge-bg | rgba(255,255,255,0.1) | rgba(0,0,0,0.06) |

## 6.5 Settings Window

- Standard Electron window, 800x600, resizable

- Left sidebar (200px) with section navigation, active section highlighted

- Form controls: toggles, dropdowns, text inputs, key-capture fields

- Shortcuts section: scrollable table with Abbreviation, Item Name, Count, Last Used, Delete button

- Same theme CSS variables as the launcher

- All changes take effect immediately (no save button)

# 7. Project File Structure

kdna-quicklaunch/

src/

main/

main.ts                     # App entry, window management, tray, hotkey

indexer.ts                  # Per-platform app/file indexing

clipboard-manager.ts        # Clipboard history monitoring

shortcuts-db.ts             # Learned shortcuts CRUD + backup

ipc-handlers.ts             # IPC bridge (main <-> renderer)

renderer/

App.tsx                     # Root component

components/

SearchBar.tsx              # Input field

ResultsList.tsx            # Results with keyboard nav

ResultItem.tsx             # Single result row

SettingsWindow.tsx         # Settings root

SettingsSidebar.tsx        # Settings nav

settings/

GeneralSettings.tsx

AppearanceSettings.tsx

SearchSettings.tsx

HotkeySettings.tsx

ShortcutsSettings.tsx

AboutSettings.tsx

hooks/

useSearch.ts               # Fuse.js + adaptive ranking

useKeyboardNav.ts          # Arrow key navigation

useTheme.ts                # Theme detection/switching

stores/

searchStore.ts             # Search state, results, selection

settingsStore.ts           # Settings (synced to electron-store)

styles/

globals.css                # Tailwind + theme variables

utils/

calculator.ts              # mathjs wrapper

scoring.ts                 # Blended ranking algorithm

platform.ts                # Platform detection

preload/

preload.ts                   # contextBridge for IPC

assets/

icons/                         # Tray + window icons

electron-builder.yml

package.json

tsconfig.json

tailwind.config.js

# 8. Current Build Status

Update this section at the end of each Claude Code session.

Overall Status: Not started

Next Session: 1

| Feature | Status | Session | Notes |
| --- | --- | --- | --- |
| Project scaffold + Electron shell | Not started | 1 |  |
| Search UI + theme system | Not started | 2 |  |
| App indexer (per-platform) | Not started | 3 |  |
| Adaptive learning + ranking | Not started | 4 |  |
| File search + built-in actions | Not started | 5 |  |
| Settings panel | Not started | 6 |  |
| Polish, packaging + installers | Not started | 7 |  |

Deviations from brief:

(none yet)

# 9. Claude Code Session Prompts

Paste each prompt into Claude Code as a new session. Complete them in sequence. Each session has an acceptance checklist, verify everything passes before moving on.

SESSION 1: Project Scaffold + Electron Shell

Paste the following prompt:

Read the project brief in PROJECT_BRIEF.docx for full context. This is Session 1 of 7.

Set up the KDNA QuickLaunch project from scratch:

1. Initialise the project:

- Electron + React + TypeScript using electron-vite

- TypeScript in strict mode

- Tailwind CSS with minimal config

- Install: zustand, fuse.js, electron-store, mathjs

- Set up file structure per Section 7 of the brief

2. Electron main process (src/main/main.ts):

- Frameless, always-on-top BrowserWindow, 680px wide

- Centred horizontally, ~25% from top of active monitor

- Transparency enabled (transparent: true, backgroundColor '#00000000')

- Global hotkey: Ctrl+Space (Win/Linux), Cmd+Space (Mac) to toggle

- Hide on Escape and on blur

- Window is pre-created and hidden on launch, toggled on hotkey

- System tray icon with context menu: Show, Settings, Quit

- Placeholder tray icon for now

3. Preload script (src/preload/preload.ts):

- contextBridge exposing: show/hide, IPC for search, settings get/set, app info

4. Minimal renderer (src/renderer/App.tsx):

- Single text input, auto-focuses when window appears

- Dark background (#1E1E2E), basic styling, no results list yet

5. Acceptance checklist:

- npm run dev launches, app sits in system tray

- Hotkey shows/hides the floating window

- Escape and blur hide the window

- Window centred on correct monitor

- Tray context menu works

- Input auto-focuses on show

Do NOT build search, indexing, shortcuts, or settings. Shell only.

SESSION 2: Search UI + Theme System

Paste the following prompt:

Read the project brief in PROJECT_BRIEF.docx for full context. This is Session 2 of 7.

Electron shell from Session 1 should be working.

Build the search UI and theme system:

1. Theme system (src/renderer/hooks/useTheme.ts):

- Detect system preference via prefers-color-scheme

- Three modes: 'system', 'dark', 'light'

- Store via electron-store through IPC

- data-theme attribute on root element

- All CSS variables in globals.css per Section 6.4

2. SearchBar component (src/renderer/components/SearchBar.tsx):

- Per Section 6.2: 56px, 20px Inter, search icon, no border

- Auto-focuses on window show, clears on hide

- onChange updates search store

3. ResultsList + ResultItem (components):

- Max 8 visible items, styled per Section 6.3

- Use mock data (5-6 fake apps with placeholder icons) for now

- Selected item: 3px left accent bar + bg highlight

- Include shortcut indicator (pin icon) on mock items

4. Keyboard nav hook (useKeyboardNav.ts):

- Arrow Up/Down cycles results, wraps at edges

- Enter on selected item logs to console (launch comes later)

5. Window animation:

- Show: fade + scale 0.96>1.0, 120ms ease-out

- Hide: fade + scale 1.0>0.96, 80ms ease-in

- CSS transitions on wrapper div

6. Dynamic window height:

- Resize BrowserWindow based on result count via IPC

- No results: input only. With results: input + (count x 52px), max 8 items

7. Acceptance checklist:

- Launcher looks polished with proper spacing, colours, typography

- Dark and light themes work correctly

- Typing shows mock results

- Arrow keys navigate, selected item highlighted

- Window resizes smoothly with result count

- Show/hide animations are smooth

- Input clears and refocuses on each show

SESSION 3: Application Indexer

Paste the following prompt:

Read the project brief in PROJECT_BRIEF.docx for full context. This is Session 3 of 7.

Search UI from Session 2 should be working with mock data.

Build the application indexing engine:

1. Indexer module (src/main/indexer.ts):

- Detect platform (process.platform)

- Windows: scan Start Menu .lnk files, parse with shell-link or similar

- macOS: scan /Applications, ~/Applications, /opt/homebrew/Caskroom

- Linux: scan .desktop files in XDG data dirs

- Extract per app: unique ID, display name, executable path, icon

- Icon extraction:

Windows: from .lnk or .exe

macOS: .app/Contents/Resources/*.icns converted to PNG

Linux: Icon= field from .desktop, resolve via icon theme

- Fall back to generic icon if extraction fails

- Cache index in electron-store for instant load on next launch

- Re-index in background every 30 min, expose IPC for manual trigger

2. Connect to search UI:

- On launch, load cached index and send to renderer via IPC

- After re-index, push updated list

- Replace mock data with real indexed apps

- Initialise Fuse.js in renderer with app list

3. Basic Fuse.js search (useSearch.ts):

- Keys: name (weight 1.0), path (weight 0.3)

- Threshold: 0.4

- Update results on input change

- Ranking is pure Fuse.js for now (adaptive learning in Session 4)

4. Launch action:

- Enter on selected result sends IPC to main

- Main launches via shell.openPath() (macOS/Linux) or child_process (Windows)

- Hide launcher after launch

5. Acceptance checklist:

- Real installed apps appear when typing

- Icons display (or fall back to generic)

- Fuzzy search works ('chr' finds Chrome, 'cod' finds VS Code)

- Enter launches the correct app

- Launcher hides after launch

- Re-index updates the list

SESSION 4: Adaptive Learning + Ranking

Paste the following prompt:

Read the project brief in PROJECT_BRIEF.docx for full context. This is Session 4 of 7.

App indexing from Session 3 should be working.

Build the adaptive shortcut learning system (the core feature):

1. Shortcuts database (src/main/shortcuts-db.ts):

- electron-store structure:

{ shortcuts: { [abbrev]: [ { itemId, count, lastUsed } ] } }

- Each abbreviation holds an ARRAY of candidates sorted by count

- Methods: getShortcut(abbrev), recordUsage(abbrev, itemId),

getAllShortcuts(), deleteShortcut(abbrev), clearAll(),

getBackups(), restoreBackup(date)

- recordUsage: if abbrev+itemId exists, increment count + update lastUsed.

If abbrev exists for different item, add new candidate to array.

- Daily backup, rolling 7 days

- All methods exposed via IPC

2. Blended ranking (src/renderer/utils/scoring.ts):

- For each result, calculate:

a) Shortcut (60%): top candidate = 1.0, second = 0.5, third = 0.25. No match = 0.

b) Fuzzy (25%): normalised Fuse.js score

c) Frequency (10%): normalised global launch count

d) Recency (5%): exponential decay from hours since last launch

- Final = (shortcut*0.6) + (fuzzy*0.25) + (freq*0.1) + (recency*0.05)

- Sort descending

3. Record usage on launch:

- Capture current search text when user launches an item

- Call recordUsage(searchText, itemId) automatically

4. Shortcut indicator in UI:

- If result is the top candidate for typed text, show pin/star icon

- Visual feedback that the system has learned this abbreviation

5. Acceptance checklist:

- Type 'f', select an app. Reopen. Type 'f' again. That app is now first.

- Type 'f', select a DIFFERENT app multiple times. It eventually overtakes.

- 'fi' and 'f' track independently.

- Items with no shortcut still appear via fuzzy search.

- Pin indicator shows on trained shortcuts.

- First run with no data falls back to fuzzy + alphabetical.

SESSION 5: File Search + Built-in Actions

Paste the following prompt:

Read the project brief in PROJECT_BRIEF.docx for full context. This is Session 5 of 7.

Adaptive learning from Session 4 should be working.

Add file search and built-in actions:

1. File search (extend indexer.ts):

- Recent files:

Windows: %APPDATA%/Microsoft/Windows/Recent

macOS: NSMetadataQuery or com.apple.recentitems plist

Linux: ~/.local/share/recently-used.xbel

- User-configured directories (from settings, empty by default), scan 3 levels deep

- File-type icons (generic doc, folder, or extension-specific)

- Files participate in adaptive learning

- Open via shell.openPath()

2. Calculator (src/renderer/utils/calculator.ts):

- mathjs evaluation when input looks like maths (starts with number or operator)

- Top result, badge 'Calc', title = expression, subtitle = '= [result]'

- Enter copies result to clipboard, shows brief 'Copied!' toast

- Support: arithmetic, percentages, sqrt, powers

3. Web search:

- Detect '?' prefix

- Single result: 'Search web for: [query]', badge 'Web'

- Enter opens default browser with search engine URL + query

4. System commands:

- Built-in items: Lock Screen, Sleep, Restart, Shut Down, Empty Trash/Recycle Bin

- Platform-specific implementation

- Badge 'System', participate in adaptive learning

5. Clipboard history (src/main/clipboard-manager.ts):

- Poll clipboard every 500ms

- Store 50 text entries in memory (not persisted)

- Triggered by typing 'clip'

- Each entry: truncated preview, timestamp, badge 'Clip'

- Select to copy back to clipboard

6. Acceptance checklist:

- File names show matching results, selecting opens in default app

- '2+2' and 'sqrt(144)' show calculator results

- Enter on calc copies to clipboard

- '?weather sydney' shows web search, Enter opens browser

- 'lock' shows Lock Screen command

- 'clip' shows clipboard history

- All item types display correct badges and icons

SESSION 6: Settings Panel

Paste the following prompt:

Read the project brief in PROJECT_BRIEF.docx for full context. This is Session 6 of 7.

All core features from Sessions 1-5 should be working.

Build the settings panel:

1. Settings window (update main.ts):

- New BrowserWindow, 800x600, resizable, standard frame

- Opened from tray 'Settings' or typing 'settings' in launcher

- Singleton pattern, same theme as launcher

2. Layout (SettingsWindow.tsx + SettingsSidebar.tsx):

- Left sidebar 200px, active section highlighted with accent

- Content area right side, scrollable, 24px padding

- All changes apply immediately

3. General (GeneralSettings.tsx):

- Launch on startup toggle (app.setLoginItemSettings)

- Re-index interval: 15min, 30min, 1hr, 2hr

- Clipboard history size: 25, 50, 100

- Manual re-index button with spinner

4. Appearance (AppearanceSettings.tsx):

- Theme: System/Dark/Light

- Opacity slider: 85-100% (default 95%)

- Animations toggle

5. Search (SearchSettings.tsx):

- Indexed directories list with Add (dialog.showOpenDialog) / Remove

- Max results: 5, 8, 10, 12

- Web search engine: Google, DuckDuckGo, Bing

6. Hotkeys (HotkeySettings.tsx):

- Key-capture fields for global hotkey and clipboard hotkey

- Conflict validation

7. Shortcuts (ShortcutsSettings.tsx):

- Scrollable table: Abbreviation, Item Name, Count, Last Used, Delete

- Clear All with confirmation dialog

- Restore from Backup showing available dates

8. About (AboutSettings.tsx):

- App name, version, credits (KDNA), GitHub link placeholder

9. Settings store (settingsStore.ts):

- Zustand synced to electron-store via IPC

- Persist immediately on change, load on launch

10. Acceptance checklist:

- Settings opens from tray and from typing 'settings'

- All sections navigate correctly

- Theme changes apply to both windows immediately

- Hotkey reconfiguration works without restart

- Add/remove indexed directories works

- Shortcuts table shows learned data with correct counts

- Delete shortcut updates ranking

- Clear All + confirmation works

- All settings persist across restarts

SESSION 7: Polish, Packaging + Installers

Paste the following prompt:

Read the project brief in PROJECT_BRIEF.docx for full context. This is Session 7 of 7.

All features from Sessions 1-6 should be working.

Final polish and packaging:

1. UI polish:

- Review all components against Section 6 design spec

- Consistent spacing, fonts, colours, border radii

- Subtle transitions on result items appearing/disappearing

- 'Copied!' toast for calculator

- Shortcut pin indicator clear but not distracting

- Fix any theme inconsistencies

- Settings window polish (form alignment, spacing, controls)

2. Performance:

- Window shows within 100ms of hotkey

- Search debounced at 50ms

- Ranking handles 500+ items without lag

- Lazy-load clipboard only when 'clip' is typed

3. Error handling:

- Missing icons fall back gracefully

- Stale index items show error toast + trigger re-index

- Permission errors on directory scanning handled

- Corrupt shortcuts db resets with warning

4. App icon:

- Simple, clean icon (lightning bolt or magnifying glass in rounded square)

- Windows: .ico (256-16px sizes)

- macOS: .icns

- Linux: .png 512x512

5. electron-builder config:

- App: KDNA QuickLaunch, ID: com.kdna.quicklaunch

- Windows: NSIS .exe with uninstaller

- macOS: DMG with drag-to-Applications

- Linux: AppImage + .deb

- Auto-updater placeholder for GitHub Releases

- Code signing placeholder

6. Build and test:

- npm run build produces working installer for current platform

- Test installed app: tray, hotkey, search, launch, settings

- Start on login works when enabled

7. README.md:

- Description, features, screenshot placeholder

- Install instructions, dev setup

- Adaptive shortcut system explanation

- MIT licence

8. Final acceptance checklist:

- Built installer runs and installs cleanly

- App launches from installed location

- Tray, hotkey, search, launch all work

- Adaptive shortcuts persist across restarts

- Settings persist across restarts

- Theme follows system by default

- Clipboard, calculator, web search all work

- No console errors in production build

- README complete

Update Current Build Status to reflect final state.

# 10. Development Notes

## 10.1 Global Hotkey Conflicts

Cmd+Space conflicts with Spotlight on macOS. If registration fails, fall back to Cmd+Shift+Space and notify the user in settings. The hotkey is always user-configurable.

## 10.2 Icon Extraction

Extracting app icons reliably across three platforms is one of the harder parts. If extraction proves unreliable for certain apps during Session 3, fall back to a coloured-circle icon with the first letter of the app name. Icon quality can be improved iteratively.

## 10.3 Electron Security

The preload script uses contextBridge to expose a minimal API surface. The renderer never has direct Node.js access. All filesystem and system operations go through IPC to the main process.

## 10.4 Adaptive Learning Edge Cases

- Empty search text: do not record. Show nothing or most-used items.

- Long text (10+ chars): still record, but unlikely to be reused as shortcuts.

- App reinstalled with new ID: match on name+path as fallback.

- One abbreviation, multiple items: handled natively via candidate array with counts.

## 10.5 Future Migration Path

If Electron binary size (~100MB) becomes an issue, the React frontend can migrate to Tauri with modest effort. The main changes: rewrite main process logic in Rust, swap IPC to Tauri's invoke/event system. Renderer code stays almost identical.